Due: Thursday, May 28, 2026 - 				       Milestone 3 Part 1 Deliverable

Assignments

| Team | Milestone 3 Component Assignment |
| --- | --- |
| Team 1 | Database + File / Blob Storage |
| Team 2 | Job Posting Service + Search Service |
| Team 3 | API Gateway / Orchestrator + Communication Services |
| Team 4 | Authentication Service + Profile Management Service |
| Team 5 | External Services + Analytics Service |
| Team 6 | Resume Service + Recommendation Service |
| Admin Team | Web Client + Mobile Client review/integration, final consistency, unresolved gaps |

## 1. Identify Entities

Using the noun identification process from Chapter 2.7, teams shall identify:

- classes,

- objects,

- functions,

- methods,

- variables,

- data stores,

- and major collaborators

related to their assigned components & thinking about how their components help to cause the UI views we created to happen.

Teams should identify:

- nouns → classes/objects/data

- verbs → functions/methods

based directly on the SRS requirements.

Required Entity Type Names

| Entity Type | Meaning |
| --- | --- |
| Class | Major data structure/object type |
| Object | Specific object instance |
| Function | Major action/process |
| Method | Class-specific function |
| Variable | Important stored value |
| Module | Internal subsystem/group |
| Data Table | Database table/collection |
| Data Store | File/blob/persistent storage |
| API Endpoint | External/internal API route |

## Entity Identification Expectations

- Teams should identify meaningful entities only.

- Avoid trivial helper functions or unnecessary variables.

- Focus on entities directly related to the assigned components and SRS requirements.

- Entity identification should support later structure chart & DFD creation.

- Keep the explanations SHORT -1 sentence maximum.

- Each Entity Identification Table shall represent only ONE subcomponent and contain all entities directly related to that subcomponent.

UI View to Component Traceability for Milestone 3

| UI View | Primary Components Involved | How the View Helps Identify Functions / Data |
| --- | --- | --- |
| 1.1 Login / Logout | Authentication Service; API Gateway / Orchestrator; Database | Identifies functions for login, logout, credential validation, session handling, and user account lookup. |
| 1.2 Registration | Authentication Service; Profile Management Service; API Gateway / Orchestrator; Database | Identifies functions for creating accounts, selecting roles, validating registration input, and creating initial student/company profile records. |
| 2.1 Student Dashboard | API Gateway / Orchestrator; Profile Management Service; Resume Service; Job Posting Service; Search Service; Communication Services; Recommendation Service | Identifies functions for loading student summary data, recent jobs, notifications, resume status, recommendations, and dashboard widgets. |
| 2.2 Student Profile | Profile Management Service; Resume Service; API Gateway / Orchestrator; Database; File / Blob Storage | Identifies functions and data for student profile display/editing, GPA, skills, accolades, experience, profile image, and resume hyperlink access. |
| 2.3 Resume Builder | Resume Service; Profile Management Service; API Gateway / Orchestrator; Database; File / Blob Storage | Identifies functions for resume form fields, help features, validation, saving, uploading, submitting, storing metadata, and retrieving resume files. |
| 2.4 Job Search | Search Service; Job Posting Service; Recommendation Service; API Gateway / Orchestrator; Database | Identifies functions for search input, filters, autocomplete, wildcard search, ranking, job result display, and saved job actions. |
| 2.5 Job Details | Job Posting Service; Resume Service; Search Service; API Gateway / Orchestrator; Database | Identifies functions for retrieving job details, showing required skills, displaying company/job data, applying, and linking resume/application data. |
| 3.1 Company Dashboard | API Gateway / Orchestrator; Profile Management Service; Job Posting Service; Search Service; Communication Services; Analytics Service | Identifies functions for company summary data, active postings, candidate activity, notifications, news feed items, and analytics widgets. |
| 3.2 Candidate Search | Search Service; Profile Management Service; Resume Service; Recommendation Service; API Gateway / Orchestrator; Database | Identifies functions for candidate filters, candidate matching, viewing profiles, viewing resumes, ranking candidates, and returning candidate search results. |
| 3.3 Job Posting Creation | Job Posting Service; Profile Management Service; API Gateway / Orchestrator; Database | Identifies functions for creating/editing/deleting job postings, validating required fields, adding required skills, saving job data, and publishing postings. |
| 4.1 Notifications | Communication Services; API Gateway / Orchestrator; Authentication Service; External Services; Database | Identifies functions for creating notifications, retrieving notifications, marking read/unread, notification preferences, and push notification delivery. |
| 4.2 News Feed | Communication Services; Profile Management Service; Job Posting Service; API Gateway / Orchestrator; Database; File / Blob Storage | Identifies functions for loading feed posts, creating updates, displaying company/student activity, attaching media, and storing/retrieving feed data. |

Entity Identification Tables

| Subcomponent | Entity Name | Entity Type | Description / Purpose | Related Requirement(s) | Collaborators / Related Entities |
| --- | --- | --- | --- | --- | --- |

## Column Explanations

| Column | Purpose |
| --- | --- |
| Subcomponent | The internal module/subsystem where the entity belongs |
| Entity Name | Name of the class, function, object, variable, etc. |
| Entity Type | Class, Function, Object, Data Store, Variable, Module, etc. |
| Description / Purpose | Brief explanation of what the entity does |
| Related Requirement(s) | SRS requirements tied to the entity |
| Collaborators / Related Entities | Other entities this item interacts with |

## Example (This example mixes subcomponents; however each Entity Identification Table should only have ONE SUBCOMPONENT containing all of its related Entities!)

| Subcomponent | Entity Name | Entity Type | Description / Purpose | Related Requirement(s) | Collaborators / Related Entities |
| --- | --- | --- | --- | --- | --- |
| Authentication | UserAccount | Class | Represents a user account containing credentials and role information | 1.1, 1.2 | SessionManager, Database |
| Authentication | currentUser | Object | Represents the currently logged-in user instance | 1.1 | UserAccount, SessionManager |
| Search | searchJobs() | Function | Searches for jobs matching selected filters and keywords | 2.3.1–2.3.8 | JobPosting, SearchFilter |
| Resume | uploadResume() | Method | Class-specific function used to upload a student resume file | 3.5.2–3.5.5 | Resume, File / Blob Storage |
| Notifications | isRead | Variable | Stores whether a notification has been viewed by the user | 2.2.1–2.2.5 | Notification |
| Recommendation | RecommendationEngine | Module | Handles recommendation generation and ranking logic | 2.3, 2.5, 3.3 | JobPosting, StudentProfile |
| Database | UserAccount | Data Table | Stores persistent account and authentication information | 1.1, 1.2 | Authentication Service |
| Storage | ResumeFiles | Data Store | Stores uploaded resume documents and related files | 3.5.2–3.5.3 | Resume, Resume Service |
| API Gateway | /api/search/jobs | API Endpoint | API route used to submit job search requests | 2.3.1–2.3.8 | Search Service, Web Client |

## 2. Create Structure Charts

Teams shall create structure charts following Chapter 1.0 showing:

- major functions,

- subprocesses,

- and function-call relationships

within their assigned components.

Structure charts should:

- focus on function relationships,

- show parent/child function organization,

- avoid algorithms and flowchart logic,

- and emphasize strong cohesion.

# Teams create at least 8 structure charts

based on the major subcomponents within their assigned architectural components.

For components containing a large number of subcomponents, teams should prioritize:

- the most critical,

- most complex,

- or most functionally significant subcomponents.

Additional structure charts beyond the minimum requirement are encouraged when appropriate.

## Structure Chart Quality Expectation

Structure charts should represent:

- meaningful functional decomposition,

- major processing workflows,

- or important functional responsibilities

within the assigned component.

Teams should avoid creating trivial structure charts for:

- simple helper functions,

- getters/setters,

- or extremely small utility operations.

## Structure charts should generally:

- begin with a major parent function/process,

- show subordinate function calls,

- and represent logical functional organization.