# Document Workflow

Career Bound Project – Software Design Description (SDD)

## 1. Purpose

This document defines the workflow for creating, reviewing, approving, and integrating all project artifacts, including UML component diagrams and the Software Design Description (SDD). The purpose of this workflow is to ensure consistency, quality, and efficient collaboration across all teams.

## 2. Roles and Responsibilities

### Project Manager (PM) / Admin Team

- Oversees the entire project

- Defines workflow, standards, and structure

- Coordinates communication between teams

- Ensures project progress and resolves issues

### Chief QA

- Defines quality standards

- Reviews submissions from all teams

- Approves or rejects project artifacts

### Chief Editor

- Defines document and diagram formatting standards

- Integrates approved project artifacts into the SDD

- Maintains the final Word document

### Team Lead

- Manages team progress and task assignments

- Coordinates communication within the team

- Oversees integration of team deliverables

- Submits team deliverables to 04_QA_Review/Pending_Review/

### Team QA

- Reviews team project artifacts before submission

- Ensures compliance with standards

- Works with ICs to resolve issues

### Team Editor

- Assists in combining project artifacts into final team outputs

- Ensures formatting consistency before submission

### Individual Contributor (IC)

- Creates assigned project artifacts

- Follows all standards and naming conventions

- Submits work for QA review

## 3. Folder Structure Overview

The project uses the following GitHub folder structure:

01_Standards/

02_High_Level_Architecture_ Architecture/

03_Team_Work/

04_QA_Review/

Pending_Review/

Approved/

Defect_Reports/

05_Final_SDD/

### Folder Purpose

- 01_Standards/			 -> Rules, templates, examples, and workflow docs

- 02_High_Level_Architecture /  	 -> Master system project artifacts

  - Faulty_Final_Integrated/ ->  Rejected final deliverable from Chief of Q/A

- 03_Team_Work/ 			 ->  Team-specific working files

  - Working/ 			 ->  ICs actively editing

  - Ready/			 ->  IC thinks it's done

  - Checked/ 			 ->  Team QA approved internally

  - Final_Integrated/		 ->  Team Editor’s final combined deliverable

  - Faulty_Final_Integrated/ ->  Rejected final deliverable from Chief of Q/A

- 04_QA_Review/ 			 ->  Central QA processing area

  - Pending_Review/ 		 ->  Submitted deliverables awaiting QA

  - Approved/ 			 ->  QA-approved deliverables

  - Defect_Reports/ 		 ->  Feedback reports about rejected work

- 05_Final_SDD/ 			 ->  Final Word document and deliverables

## 4. Project Artifacts Workflow

All project artifacts must follow the workflow below:

- IC creates project artifacts in the team working folder

- IC completes work and submits to Team QA

- Team QA reviews for quality and standards compliance

- If approved by Team QA, project artifacts are integrated into team final version

- Team Lead submits final project artifacts to 	->  04_QA_Review/Pending_Review/

- Chief QA reviews submission:

  - If rejected 				->  defect report created & moved to Team's

Faulty_Final_Integrated/

  - If approved 				->  moved to Approved/

- Chief Editor inserts approved deliverables into the SDD

## 5. QA Process

### Acceptance Criteria

A project deliverable must meet the following to be approved:

- Proper naming conventions

- Matches SRS requirements

- Clean layout and readable formatting

- Consistent with project standards

### Rejection Process

If a diagram fails QA:

- A defect report is created

- The issue is documented clearly

- The deliverable is returned to the team's Faulty_Final_Integrated/

- The Team Lead coordinates the revision of the diagram

- The Team Lead resubmits the deliverable to pending_review/

## 6. File Naming Conventions

All files must follow this naming format:

JTS_M1_Team1_SearchController_v01.drawio

### Rules:

- Begin with contributor's initials

- Include M for Milestone followed by number of Milestone

- Include component name

- Include two-digit version number

- Use descriptive names only

- Do NOT use generic names (e.g., diagram.drawio)

## 7. Word Document Workflow (SDD)

- Once the Chief of Q/A approves a project artifact:

  - He creates a development branch

  - Adds the approved deliverable into Approved/

  - Commits the new branch to the Repository

  - Creates a Pull Request for the project artifact

- Only the a member of the PM or Assistant PM can approve the Pull Request

- Post Pull Request only the Chief Editor modifies the main SDD document

- Only approved artifacts from main branch Approved/ may be inserted

- ICs do NOT edit the main document directly

- Sections are assigned and managed by the PM or Assistant PM

- Those sections are then divided among the ICs by the Team Leaders

## 8. GitHub Usage Rules

- Always run git pull before making changes

- Commit changes frequently with clear messages (at a minimum - daily)

- Do NOT edit the same file as another contributor simultaneously except for Word documents being shared where edits can be seen by each other

- Do NOT modify protected folders unless authorized

## 9. Communication Protocol

- All communication will occur through Microsoft Teams

- Teams will meat via Teams virtual Meeting at least once a week

- ICs communicate with their Team Lead daily

- Team Leads communicate with the PM daily

- Issues or blockers must be reported immediately

- Do not bypass the chain of command

- You can always reach out to our Sponsor (Instructor)

## 10. Progress Tracking

Tasks will be tracked using a project board (e.g., Trello like Teams Planner).

Tasks will move through the following stages:

- To Do

- Working on

- Team QA

- Team Editor

- Chief of Q/A

- Chief Editor

- Completed

## 11. Task Assignment, Handoff, and Notification

- Each task begins with a single assignee:

  - The Primary Assignee (IC), who remains assigned for the entire lifecycle of the task

- During the “To Do” and “Working” stages:

  - The Primary Assignee (IC) is responsible for all work and task movement

- After the “Working” stage:

  - A Current Stage Assignee must be assigned for each subsequent stage (Team QA, Team Editor, Chief QA, Chief Editor)

- For every stage transition (applies to both IC and Current Stage Assignee):

  - The person moving the task must:

    - Assign the next stage’s responsible person (if applicable)

    - Remove themselves as the Current Stage Assignee (if applicable)

    - Move the task to the next stage

    - @mention the Team Lead in the task’s comments and state the new stage

- The Primary Assignee (IC) remains assigned to the task at all times

- When the task reaches “Completed”:

  - The Current Stage Assignee (Chief Editor) is removed

  - Only the Primary Assignee (IC) remains on the task

## 12. Definition of Done

A diagram is considered complete when:

- It has been reviewed by Team QA

- It has been submitted to QA Review

- It has been approved by Chief QA

- It is placed in approved/

- It has been inserted into the SDD

## 13. Summary

This workflow ensures that all project artifacts are created, reviewed, and integrated in a structured and consistent manner. Compliance with this process is vital for all team members to ensure project success.