# Workflow

Each team:

- Owns 2 views

- Creates:

  - desktop version

  - mobile version

  - design information table

## Snapshot of Deliverable Movement & Tracking

Trello Assigned Task Card

To Do -> Working On -> Team QA -> Team Editor -> Chief of Q/A -> Chief Editor -> Completed

Deliverable File Movement in GitHub

Team/Working -> Team/IC_Done -> QA/Pending_Review -> QA/Approved or QA/Rejected

# Milestone 2 Workflow and Deliverable Process

## Workflow Overview

The Milestone 2 workflow is designed to support parallel team development, internal quality assurance, standardized integration, and final review of the first dozen CareerBound views. All teams are expected to follow the standardized workflow, folder structure, formatting standards, and communication requirements throughout the milestone.

The workflow uses:

- Microsoft Teams Planner for assignment tracking

- GitHub repository folder movement for deliverable progression

- Word Online and draw.io for deliverable creation

- Internal QA and editorial review prior to Chief QA review and final integration

# 1. Planner Workflow Process

All assignments and deliverables will be tracked using the Microsoft Teams Planner board.

## Planner Bucket Workflow

| Planner Bucket | Purpose |
| --- | --- |
| To Do | Assignment has been created but work has not started |
| Working On | IC is actively developing the deliverable |
| Team QA | Deliverable is being reviewed internally by the Team QA member |
| Team Editor | Deliverable is being integrated/formatted by the Team Editor |
| Chief of Q/A | Deliverable is awaiting or undergoing final QA review |
| Chief Editor | Deliverable is awaiting final integration into the master document |
| Completed | Deliverable has been approved and finalized |

To Do -> Working On -> Team QA -> Team Editor -> Chief of Q/A -> Chief Editor -> Completed

# 2. Team Role Expectations

Team QA members and Team Editors still receive normal work assignments.
The QA and Editor responsibilities are additional coordination and review roles and do not replace individual contributor responsibilities.

All team members are expected to:

- complete assigned views

- participate in communication

- support internal QA efforts

- meet milestone deadlines

# 3. Deliverable Folder Workflow

The GitHub repository structure standardizes the movement of deliverables throughout the milestone workflow.

## Milestone 2 Working Structure

03_Team_Work/
 └── Team#/
     └── Milestone_2_First_Dozen_Views/
         ├── Working/
         └── Done/

## Folder Workflow Process

| Folder | Purpose |
| --- | --- |
| Working/ | ICs actively editing and developing deliverables |
| Done/ | Deliverables completed and ready for internal team review |
| 04_QA_Review/Pending_Review/ | Deliverables awaiting Chief QA review |
| 04_QA_Review/Approved/ | Deliverables approved by Chief QA |
| 04_QA_Review/Rejected/ | Deliverables rejected and requiring corrections |
| 04_QA_Review/Defect_Reports/ | Explanation of defects/issues identified during QA review |

Team/Working -> Team/IC_Done -> QA/Pending_Review -> QA/Approved or Rejected

# 4. Required Tools

## Primary Document Editing

Teams will use:

Microsoft Word Online (SharePoint)

for:

- wireframe insertion

- design information tables

- standardized formatting

- collaborative editing

## Wireframe Creation

Teams may:

- create wireframes directly inside Word Online
OR

- create wireframes using:

draw.io

and insert exported images into the document.

# 5. Communication Expectations

All teams are expected to communicate daily throughout the milestone.

This includes:

- progress updates

- assignment coordination

- QA communication

- blocker identification

- integration questions

Communication should occur through:

- Microsoft Teams team channels

- Planner task comments

- Team meetings/messages when necessary

# 6. Deadline Requirements

## Milestone 2 Due Date

All Milestone 2 deliverables must be:

- completed

- internally reviewed

- submitted for final QA

by:

# Saturday Night (5/16/26)

Teams are strongly encouraged to complete internal QA and editing before the deadline to allow time for corrections and integration.